## Slide 1: Customer 360
Saagie DEMO

## Slide 2
Scope:
Phase 1
Demonstrate Analytics project for Customer 360 including
Customer Overview
Purchase History
Churn and Upsell ( Mocked Up)
Phase 2
Implement ML Model to predict Churn rate
Implement ML Model for Recommendations / CrossSell and Upsell.
Implement ML Model for Customer Retention
Tools / Infrastructure
AWS only ( S3 / Athena / Redshift / Glue).
Build Pipelines with ( Talend Studio , Apache Scoop , Bash , Python )

## Slide 3
Customer/ Account
Sales Force
(Talend Studio)
Product Catalog
(Static in DB Postgres)
Order Data
(DB Postgres)
Click Stream
(File Dump csv)
Support
(TBD)
Clean Up
(Link up ID’s between different systems)
Order history Aggregate
UI
Generic Account
Name / Details
Order History
Churn / Sentiment / Upsell
Customer Sentiment Analysis & Churn
(Fake the entire dataset)
Cross sell / UpSell
Story Board

## Slide 4
Salesforce
(Talend Job)
CRM
(Postgres SQL)
Apache Scoop Job
S3
File Dumps
(Bash script pull files )
Athena
Notebooks for ML / AI Projects
Redshift
Load Data
From S3 to Redshift
Kibana
UI Dashboard
Data Pipeline for AWS
Glue
Phase 2

## Slide 5
Basic Account Information ( Data from Salesforce)
Order History
( Just showing aggregrated data by each month)
Graph Bar
Churn / Sentiment / Upsell Indicators
Click Stream data ( Showing any activity on the website)
Kibana Dashboard
Customer Search Bar
Single Dashboard with few widgets

## Slide 6
ID | Tasks | Asignee
 | Schema for all data sources | Shiva
 | Generate Sample Data | Shiva
 | Create a Talend job that integrates with Sales force and loads the data to S3. | Shiva
 | Create a Apache scoop job that can connect to RDS and dump Product and Order data into S3 bucket. | Patrice
 | Create a Bash job that can download click stream csv file and dump into S3. | Patrice
 | Clean up job in Python ( Supplement id’s between sources) | Patrice
 | AWS Infrastructure setup ( Setup RDS , Redshift , S3 Buckets required for this project) | Thomas
 | Python job that can sync’s up all the data from S3 to Redshift. | Thomas
 | Customer Churn – Dummy job which just mocks up data directly into Redshift. | Thomas
 | UpSell – Dummy job that will mock up data into redshift. | Thomas
 | Docker container job with Kibana for UI that reads data from Redshift . ( Outside Saagie , Run as container). | Patrice

## Slide 7
AWS Setup
ID | Component | Status | Comments
1 | Saagie AWS Instance https://aws-beta.saagie.co/login Access details in Lastpass | Completed. | 
2 | AWS User – “saagie-demousr” https://console.aws.amazon.com/iam/home?region=us-east-1#/users/saagie-demousr | Completed. | To ensure security use this user and associated key for all access to AWS resoruces. This way we can ensure complete security.
3 | IAM Policy Demo-customer360-policy https://console.aws.amazon.com/iam/home?region=us-east-1#/policies/arn:aws:iam::494897648197:policy/demo-customer360-policy$jsonEditor | Completed. | Update this single policy to control all access to the required resources of the demo.
4 | S3 Bucket – “saagiedemo-customer360” | Completed. | 

## Slide 8
AWS Setup – Contd…
ID | Component | Status | Comments
5 | RDS Setup – Setup an Minimal RDS Postgres instance . |  | Thomas to setup
6 | Redshift Setup – Setup a minimal Redshift instance. |  | Thomas to setup
7 | Setup Sample Docker for Kibana dashboard and the necessary Firewall rules / IP for access from internet with full security |  | Thomas to setup
8 |  |  | 

## Slide 9
Source Code & CI/CD
Follow the projects for CI/CD
https://github.com/sgokaram-saagie/synccustomer-aws-java-saagie
GitHub Repo-
https://github.com/saagie/demo-customer360
Directory structures are setup for the various jobs.
/Users/shivakumar/Documents/Demo/demo-customer360/datamodel/sql | SQL Query for creating in Redshift and Postgres DB
/Users/shivakumar/Documents/Demo/demo-customer360/datamodel/sampledata | Sample data for powering the Demo
/Users/shivakumar/Documents/Demo/demo-customer360/extraction/customer-data-salesforce | All Artifacts of Talend job for SF integration
/Users/shivakumar/Documents/Demo/demo-customer360/extraction/product-data-apachescoop | All Artifacts for building and setting up the job to retrive PRODUCT data.

## Slide 10
/Users/shivakumar/Documents/Demo/demo-customer360/extraction/order-data-apachescoop | All artifacts of job to extract order data
/Users/shivakumar/Documents/Demo/demo-customer360/extraction/clickstream-data-bash | All artifacts of job to clickstream order data
/Users/shivakumar/Documents/Demo/demo-customer360/processing | For all processing jobs. Create relevant sub directories.
/Users/shivakumar/Documents/Demo/demo-customer360/smartapp | Kibana Docker container and artifacts.